## Slide 1: Weekly Report – 2026 WK34
HungFu Lin
AMMS/MWC/TD&SW

## Slide 2: Status report
ID # | Status | Event Description | Plan |  | Actual | To-do & Status update
 |  |  | Start | End | Finish | 
1 | Done | [WM2308-EXT1] – RFDate Test Log Converter | 7/23 | 7/23 | 7/23 | 1. Added auto-compatibility for the sensitivity field (sensitivity_per-dBm) (Done)
2 | Done | [WM2308/WM2305] – TD support –Octavia tool | 7/13 | 7/17 | 7/17 | Release Octavia tool v3.5.0 and v3.5.1 (Done) 1. 修改mfg_info.ini 的 Work_Orders／PN_Code，不允許NA與數值並存。 2. step6 反查由「送兩筆」改為「依 Work_Orders 只送一筆」 3. NR1 step1／step2 依 Work_Orders 決定 FUSELVL 走 TEST_ID7 或 [VR] 4. 修正TP_NAME 含 SafeFuse → step1/step2 的 FUSELVL 值一律帶 S 5. 修正step6 比對：TP_NAME 含 SafeFuse 時，拆出的 FUSELVL 也補 S 再比對3 Awaiting production-line feedback for further adjustment.
3 | Done | [Miscellaneous] – New transmission platform between ATE&SFIS | 8/10 | 8/14 | 8/14 | Using Gemini CLI (via MCP) for cross-model code review of the Octavia SFIS Tool. Push it to git server (New_Octavia) on 8/14

## Slide 3: Status report
ID # | Status | Event Description | Plan |  | Actual | To-do & Status update
 |  |  | Start | End | Finish | 
4 | Done | [Miscellaneous] – AI coding agent project | 6/29 | 7/3 | 7/3 | SmartQC: AI-Powered Visual Inspection for Unmanned Manufacturing (Done)
5 | Ongoing | [Miscellaneous] – Adaptive and Modular Test System | 8/10 | 8/21 | 8/21 | Integration projects - WIFI_Harmonic 諧波測試導入 UATE，真機驗證通過 - Centralized connection settings — swapping instruments no longer touches vendor package - Added three-stage pre-run validation to catch config errors early