## Slide 1: Weekly Report – 2026 WK27
HungFu Lin
AMMS/MWC/TD&SW

## Slide 2: Status report
ID # | Status | Event Description | Plan |  | Actual | To-do & Status update
 |  |  | Start | End | Finish | 
1 | Done | [WM2308-EXT1] – RFDate Test Log Converter | 6/1 | 6/2 | 6/2 | 1. Modify RX-Blocking translation rule. (Done)
2 | Ongoing | [WM2308/WM2305] – TD support –Octavia tool | 7/1 | 7/8 |  | Formal release Octavia tool v3.3.0 6/30 (Done) Modification Octavia tool v3.3.1 - TESTRES(Step2)失敗未觸發停線保護 -> 已找出問題並完正修正。 -反覆重送，最終導致程式Crash. -> Crash: 已找出問題 -> 反覆重送：UI加入button，由人工決定程式操作。 (討論完成後預計2個工作天內完成release)
3 | Ongoing | [Miscellaneous] – New transmission platform between ATE&SFIS | 6/29 | 7/10 |  | Add project module and config.(Ongoing) Trail run all projects.(2035NR…2308T1_OQC) - ATE to Mars, Mars to SFIS, SFIS to Mars.
4 | Done | [Miscellaneous] – AI coding agent project | 6/29 | 7/3 | 7/3 | SmartQC: AI-Powered Visual Inspection for Unmanned Manufacturing (Done)
5 | Pending | [Miscellaneous] – Adaptive and Modular Test System | 6/15 | 6/25 |  | Architecture Design — Defined a modular 4-layer architecture Manager Responsibility Specification DUT Connection Topology Unified Internal Message Format Add DUT plug in layer. Study the code flow.